|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Planning Phase**  **Product Backlog, Sprint Planning, Stories, Story points**  **Product Backlog, Sprint Schedule, and Estimation:** | | | | | | | | | |
| **Sprint** | **Functional Requirement (Epic)** | | **User Story Numbe**  **r** | **User Story / Task** | **Story Points** | **Priorit y** | | **Team Memb ers** |  |
| Sprint-1 | Registration | | USN - 1 | As a user, I can register for the application by entering my details of name, email, cars etc. verifying my Gmail account and creating new account with password | 7 | HIGH | | TM-1,4 |
| Sprint-1 | Login | | USN -2 | As a user,entering my email, and password, and confirming my password,I can login to my  account. | 7 | HIGH | | TM-1,4 |
| Sprint-1 | Dashboard | | USN-3 | As a user, I can clearly see data, point, graphs, charts and trends of my previous activity and global activity related to  my views | 2 | LOW | | TM-1,4 |
| Sprint-2 | Details about insurance company | | USN-4 | As a user, I can register for theApplication through Gmail and account id. | 8 | MEDIU M | | `TM-2,3 |
| Sprint-1 | repeated logins and logout | | USN-5 | As a user,I can log in and view my dashboard at my demand on any time | 4 | HIGH | | TM-1,4 |
| Sprint-2 | Webpage | | USN-6 | As a user, I must enter all details of car, accident, capture images of my vehicle and upload it into the web portal. | 12 | HIGH | | TM-2,3 |
| Sprint 3 | Details about estimated cost based on  damage | | USN-7 | As a user I must receive a detailed report of the damages present in the vehicle and the  Cost estimated. | 20 | HIGH | | TM-1,2 |
| Sprint 4 | Provide friendly  and efficient | | USN-8 | As a user, I need to get support  from developers in case of | 10 | MEDIU  M | | TM-  1,2,3 |
|  | | | | | | | | | |
| Date | | 8 November 2022 | | | | |
| Team ID | | PNT2022TMID47291 | | | | |
| Project Name | | Intelligent Vehicle Damage Assessment and Cost EstimatorFor Insurance Companies. | | | | |
| Marks | | 8 marks | | | | |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | | | | | | | | | | | | |
|  | | customer support and sort  out the queries. | |  | | queries and failure of service Provided by chat-box,mail or  call. | | |  | |  |  | |  |
| Sprint 4 | | overview the entire process and act as a bridge between user and  developer | | USN-9 | | As a Team member, We need to satisfy thecustomer needs in an efficient way and make sure any sort of errors are fixed | | | 10 | | HIGH | TM- 1,2,3 | |
| **Project Tracker, Velocity & Burn-down Chart:**  **Sprint Total Duration Sprint Sprint End Story Points Completed Sprint Release Story Start Date (Planned) (as on Planned End Date (Actual) Points Date Date)**  Sprint- 20 6 Days 24 Oct 29 Oct 2022 20 29 Oct 2022  1 2022  Sprint- 20 6 Days 31 Oct 05 Nov 2022 - -  2 2022  Sprint- 20 6 Days 07 Nov 12 Nov 2022 - -  3 2022  Sprint- 20 6 Days 14 Nov 19 Nov 2022 - -  4 2022  **Velocity:**  𝑆𝑃𝑅𝐼𝑁𝑇 𝐷𝑈𝑅𝐴𝑇𝐼𝑂𝑁 20  𝐴𝑉 = 𝑉𝐸𝐿𝑂𝐶𝐼𝑇𝑌 = 6 = 3.33  **Burn-down Chart:** | | | | | | | | | | | | | | |
|  |  | |  | |  | |  |  | |  | | |
|  |  | |  | |  | |  |  | |  | | |
|  |  | |  | |  | |  |  | |  | | |
|  |  | |  | |  | |  |  | |  | | |
|  |  | |  | |  | |  |  | |  | | |